|  |  |
| --- | --- |
| **Title : Supervisor Meeting 2 with Assoc Prof Paul Griffin**  **Date: 28 October 2016**  **Time: 12:00**  **Venue: SIS Level 4 MR 4-7**  **Week: 11** | |
| **Attendees:** | |
| 1.Assoc Prof Paul Griffin | √ |
| 2. Regan Seah | √ |
| 3. Aloysius Lim | √ |
| 4. Cheryl Lim | √ |
| 5. Chen Hui Yan | √ |
| 6. Haseena | √ |

|  |  |
| --- | --- |
| **Points Discussed** | |
| **No.** | **Point** |
| 1 | Presented to Prof Paul on the various iterations and team progress |
| 2 | App Demo errors were highlighted and addressed during supervisor meeting |
| 3 | Discussed about the overestimation vs underestimation of tasks |
| 4 | Discussed about the current tasks remaining against the remaining time before UAT and project submission |
| 5 | Stick to requirements in project specification for validation, add on more only after basic tasks have been done |
| 6 | Use 30th/31st to fully test whole application and reduce risk in coding |
| 7 | Discussed on the importance of the UI for the UAT milestone. |

**The meeting was adjourned at 12:30.**

**Prepared by,**

**Aloysius Lim**

**Vetted by,**

**Regan Seah**